Project Synopsis: Intelligent ERP Decision Support

Using Evidence-Grounded Multi-Agent AI

# 0. Cover

- Project title: Evidence-Grounded Multi-Agent AI Framework for Cross-Module ERP Analytics and Natural Language Decision Support

- Team: Team Consensus (Team 2) — GLA University, Mathura; B.Tech(Hons) - CS, Final-Year Project (7th Semester)

- Version: v1.0 | Date: 09 September 2026

# 1. Overview

- Problem: most management questions are cross-module — "why did profit fall in August?" needs revenue, discounts, costs, expenses and stock-outs read together. ERPs answer only through fixed reports, and a plain LLM interface can hallucinate figures.

- Goal: build a minimal but correct ERP as a controlled data environment, with Sales, Inventory and Finance agents analysing it independently and a Coordinator fusing their findings through evidence-weighted consensus.

- Non-goals: commercial ERP replacement, GST/payroll engine, banking integration, autonomous transactions, training an LLM from scratch.

- Value: every figure is computed by the database and traceable to a stored evidence record; conflicts and missing data are stated, not smoothed over.

# 2. Scope and Control

## 2.1 In-scope

Role-based authentication; products, customers and suppliers; sales and purchase invoices; inventory, expenses and payments; dashboard KPIs and reports; a natural-language assistant over controlled read-only tools; three specialist agents and a Coordinator with evidence-weighted consensus; forecasting and anomaly detection; an evidence/audit view; a synthetic dataset with a fixed benchmark.

## 2.2 Out-of-scope

GST/compliance engine, payroll, banking integration, autonomous financial actions, LLM training from scratch, multi-tenant infrastructure. Customer Agent and voice interface are optional extensions.

## 2.3 Assumptions and constraints

- Experiments run on synthetic ERP data so ground truth can be injected; no confidential business data is needed.

- One semester, four members at ~13 hrs/week, a limited LLM API budget, and commodity hardware with no guaranteed GPU.

## 2.4 Acceptance criteria

- GIVEN a sales invoice is posted THEN revenue, stock and inventory movements update inside one database transaction.

- GIVEN any AI answer THEN each figure equals its deterministic SQL value and resolves to a stored evidence record, with a stated support level.

# 3. Team, Roles and Responsibilities

| Member | Roll No. | Role | Responsibilities |
| --- | --- | --- | --- |
| Arjun Singh Rajput | 2315800015 | Lead & Agentic AI | Agents, Coordinator, consensus, experiments, paper |
| Somesh Rajput | 2315800080 | Backend & Database | Schema, transactions, ERP APIs, auth, tool layer |
| Jatin Khetan | 2315800039 | Frontend & UX | ERP screens, dashboard, assistant, evidence panel |
| Keshav Agrawal | 2315800043 | NLP/ML & Evaluation | Query understanding, ML models, dataset, benchmark |

RACI: each member is Responsible for their own track, the Project Lead is Accountable throughout, and the Project Guide is Consulted on scope and evaluation.

# 4. Week-wise Plan

| Weeks | Milestone | Main work | Deliverable |
| --- | --- | --- | --- |
| 1–4 | ERP core correct | Schema, synthetic data generator, authentication, CRUD, transaction logic and screens | Seeded DB, reconciling transactions |
| 5–8 | Baselines and agents | KPI endpoints, controlled tools, single grounded agent, three specialist agents, Coordinator | Baselines A/B, variant C, benchmark |
| 9–10 | Consensus and ML | Consensus scoring, conflict handling, forecasting and anomaly models | Variant D with ML metrics |
| 11–12 | Experiments | Full A/B/C/D benchmark run, ablations, human evaluation | Results and ablation study |
| 13–14 | Release and paper | Hardening, security review, documentation, demo, paper | v1.0 build, report, slides |

# 5. Users and UX

- Personas: a business owner who wants a verifiable answer when a number moves; an inventory manager who needs a ranked stock-out risk list; a finance executive who must see which records produced a figure.

- Journeys: a simple query returns a validated figure within 3 s; cross-module diagnosis returns ranked findings with support levels and an evidence panel within 25 s.

# 6. Market and Competitors

- Landscape: SAP Joule, Dynamics 365 Copilot and Zoho Zia offer natural-language ERP assistants, but are proprietary — how each decides what to trust is not documented or reproducible. A generic text-to-SQL layer produces unverified SQL with no specialisation.

- Differentiator: an open, fully specified consensus mechanism, per-claim evidence with a visible support level, and a benchmark another team can rerun.

# 7. Objectives and Success Metrics

- O1 Correctness: zero ERP reconciliation mismatches; ≥ 98% numerical match with SQL ground truth.

- O2 Grounding: ≥ 95% of numeric claims carry a resolvable evidence reference.

- O3 Finding quality: top-1 and top-3 correctness reported for all four variants — measured, not promised.

- O4 Prediction and latency: forecasting beats naive baselines, anomaly F1 ≥ 0.70; p95 ≤ 3 s simple, ≤ 25 s multi-agent.

# 8. Key Features

- ERP core: masters, sales and purchase invoices, inventory movements, expenses and payments with atomic updates.

- Natural-language queries: intent, entity, metric and period extraction, with intent accuracy ≥ 90%.

- Agents and consensus: agents reach the database only through parameterised read-only tools and return findings with evidence and confidence; the Coordinator scores them, surfaces conflicts, and the audit view exposes what supports each answer.

- Forecasting and anomalies: demand forecast, stock-out risk and expense anomalies, evaluated against injected events.

# 9. Architecture and Data Design

- Stack: Next.js + React + TypeScript frontend; ERP API layer for CRUD and authentication; a Python/FastAPI service holding the Coordinator, agents, tools, consensus engine and ML models; PostgreSQL as the single source of truth.

- AI path: question → intent extraction → Coordinator → agents → controlled tools → PostgreSQL/ML → evidence records → consensus → grounded response.

- Data: ERP tables plus evidence_records, ai_query_log and ground_truth_events. A fixed-seed generator produces transactions with a ground-truth event table, so the dataset and its answers regenerate exactly. Data is synthetic, so no real PII is processed.

- Diagrams: state transition, sequence, use case, data flow, ER and work architecture diagrams are attached as Appendix A.

# 10. Quality, Security and Delivery

- Unit, integration and contract tests proving every tool stays read-only; a benchmark harness measuring correctness, grounding, ranked-finding accuracy and latency across the four variants.

- Role-based authorisation inherited by the AI layer; no unrestricted SQL for the LLM, only whitelisted tools on a read-only role, with a prompt-injection test suite. The system never executes financial transactions.

- GitHub Actions CI with staging deployment; variants A–D stay switchable by configuration so the comparison can be shown live in the viva.

# 11. Risks and Mitigations

- ERP scope creep: freeze modules once the transaction flow reconciles in week 4.

- LLM hallucination: all numbers computed by PostgreSQL or evaluated models; answers blocked when a claim cannot be resolved to evidence.

- Latency, cost and schedule: parallelise agents, cache results, keep the benchmark small; if a week slips, cut the optional extensions, never the evaluation.

# 12. Research and Evaluation

- Research problem: can specialised agents and evidence-weighted coordination improve the correctness and grounding of cross-module ERP decision support over simpler approaches?

- Consensus method: Consensus Score = w1·Evidence Strength + w2·Analytical Validity + w3·Agent Confidence + w4·Historical Reliability − w5·Conflict Penalty. Agreement between LLM outputs is not proof of correctness; the weights are experimental parameters, reported exactly.

- Experimental design: A — ERP dashboards and SQL analytics; B — a single grounded agent; C — specialist agents without consensus; D — agents plus consensus, over 100–150 benchmark questions with ~20% unanswerable, to test whether the system declines rather than invents.

- Limitations: synthetic data; results depend on the LLM used; a small evaluation panel; the system identifies associations, not causal effects.

# 13. References

- Lewis et al., RAG, NeurIPS 2020; Yao et al., ReAct, ICLR 2023; Guo et al., LLM-Based Multi-Agents: A Survey, IJCAI 2024; Ji et al., Hallucination in NLG, ACM CSUR 2023; Liu et al., Isolation Forest, ICDM 2008.