Project Synopsis: Intelligent ERP Decision Support Using Evidence-Grounded Multi-Agent AI

# 0. Cover

- Project title: Evidence-Grounded Multi-Agent AI Framework for Cross-Module ERP Analytics and Natural Language Decision Support

- Team: Team Consensus (Team 2) — GLA University, Mathura; B.Tech(Hons) - CS, Final-Year Project (7th Semester)

- Version: v1.0 | Date: 09 September 2026

# 1. Team Details

| Name | University Roll No. | Role in the project |
| --- | --- | --- |
| Arjun Singh Rajput | 2315800015 | Project lead — specialist agents, Coordinator, consensus mechanism, experiments and paper |
| Somesh Rajput | 2315800080 | Backend and database — schema, transaction logic, ERP APIs, authentication, controlled tool layer |
| Jatin Khetan | 2315800039 | Frontend and UX — ERP screens, dashboard, AI assistant interface, evidence panel |
| Keshav Agrawal | 2315800043 | NLP/ML and evaluation — query understanding, forecasting, anomaly detection, dataset and benchmark |

Full project title: Design and Development of an Evidence-Grounded Multi-Agent AI Framework for Cross-Module ERP Analytics, Explainable Business Intelligence and Natural Language Decision Support.

# 2. Problem Statement

An ERP database holds authoritative business information, but it holds it in separate modules. Most questions a manager actually asks cut across those modules. "Why did our profit fall in August compared with July?" cannot be answered from the sales table alone — it needs revenue, product mix, discounts, purchase costs, expenses and stock-outs read together and weighed against one another.

Two existing approaches both fall short. Traditional ERP systems answer such questions only through fixed reports, leaving the manager to reconcile several screens manually. Placing a general-purpose language model on top of the database makes the interaction easier, but the model can invent figures, misread the period, and produce a fluent explanation that no data supports. Multi-agent variants often treat agreement between model outputs as evidence of correctness, when several models can be confidently wrong in the same direction.

Commercial assistants such as SAP Joule, Microsoft Dynamics 365 Copilot and Zoho Zia already offer natural-language querying over ERP data, but they are proprietary: how each system decides which of its own findings to trust is neither documented nor reproducible, and no public benchmark measures whether their cross-module answers are numerically correct.

Research problem: how can specialised AI agents and an evidence-weighted coordination mechanism improve the correctness, grounding and usefulness of cross-module ERP decision support, compared with a single AI agent or with multi-agent analysis that has no consensus layer?

# 3. Proposed Project and Approach

## 3.1 System overview

We will build a minimal but correct ERP from scratch using Next.js and PostgreSQL, covering products, customers, suppliers, sales, purchases, inventory, expenses and basic payments with role-based access. This is deliberately small: it exists to create a controlled body of authoritative business data, not to compete with a commercial ERP. A separate Python/FastAPI intelligence service sits on top of it. Users ask questions in natural language, and instead of one unrestricted model reply, the question is routed to specialised Sales, Inventory and Finance agents that analyse their own domain independently.

## 3.2 Scope boundary

- In scope: authentication and roles, ERP masters and transactions, dashboard KPIs and reports, natural-language querying, controlled analytical tools, three specialist agents, the Coordinator and consensus mechanism, forecasting and anomaly detection, an evidence/audit view, and the experimental comparison.

- Out of scope: a full GST, tax or payroll engine; banking integration; autonomous transactions or automatic purchase orders; training a language model from scratch; multi-tenant infrastructure. A Customer Agent and a voice interface are optional extensions, attempted only if the core is complete.

## 3.3 Architecture and query pipeline

- Intent, entities, metric and date range are extracted from the question; the Coordinator selects the relevant agents and the tools each may use.

- Agents never write SQL. They call whitelisted, parameterised, read-only server-side functions, so the model receives no database credentials and cannot execute arbitrary queries.

- Each computation is stored as an evidence record, and each agent returns a structured finding: statement, supporting metrics, evidence references, confidence and stated limitations.

- The Coordinator validates the evidence, applies the consensus mechanism, and only then does the response generator write the answer — using validated findings and figures only.

## 3.4 Research contribution: evidence-weighted consensus

The core contribution is how agent findings are combined. Agreement between model outputs is not treated as proof of correctness. Each finding is scored as:

Consensus Score = w1·Evidence Strength + w2·Analytical Validity + w3·Agent Confidence + w4·Historical Reliability − w5·Conflict Penalty

Evidence Strength measures whether every figure resolves to a stored, reproducible computation. Analytical Validity checks consistency with the deterministic report values and the ML outputs, so a confidently stated finding that contradicts the authoritative aggregate is penalised. Historical Reliability is the agent's measured accuracy on a held-out split, and the Conflict Penalty deducts for unresolved disagreement. Where evidence is insufficient, the system states that no reliable conclusion can be drawn, and association is never presented as proven causation.

## 3.5 Machine learning and data

A machine-learning layer adds sales forecasting and anomaly detection, starting from strong simple baselines (moving average, Isolation Forest) and moving to more complex models only if the data justifies it. Experiments run on a synthetic ERP dataset generated from a fixed seed, with an accompanying ground-truth event table recording every injected demand spike, stock-out, discount change, expense spike and cost anomaly — so the true cause of each situation is known and answers can be scored against it.

## 3.6 Evaluation design

Four system variants are compared under identical conditions on a fixed benchmark of 100–150 natural-language questions, roughly 20% of which the data cannot answer, to test whether the system declines rather than invents.

| Variant | Description | What the comparison isolates |
| --- | --- | --- |
| A | Traditional ERP dashboards and SQL analytics | Value added by any AI layer at all |
| B | A single grounded LLM agent with the same tools | Effect of specialisation |
| C | Specialist agents with simple aggregation | Effect of the consensus layer |
| D | Specialist agents plus evidence-weighted consensus | The full proposed framework |

Metrics: numerical correctness, evidence-grounding rate, top-1 and top-3 ranked-finding correctness, forecasting MAE/RMSE, anomaly precision/recall/F1, human ratings, and p95 latency. Ablations cover equal versus evidence weights, with and without consensus, and agent subsets.

## 3.7 Technology stack and work plan

Next.js + React + TypeScript frontend; PostgreSQL as the source of truth; Python/FastAPI for the intelligence service; pandas and scikit-learn for the ML layer; an LLM API or local model behind an abstraction layer; Git and GitHub for reproducibility.

| Weeks | Milestone | Deliverable |
| --- | --- | --- |
| 1–4 | Schema, synthetic data generator, ERP CRUD and transaction logic | Seeded database, reconciling transactions |
| 5–8 | KPI endpoints, controlled tools, single agent, three specialist agents | Baselines A and B, variant C |
| 9–10 | Consensus engine, conflict handling, forecasting and anomaly models | Variant D with ML metrics |
| 11–12 | Full benchmark run, ablations, human evaluation | Results and ablation study |
| 13–14 | Hardening, security review, documentation, demonstration | v1.0 build, report, paper draft |

# 4. Expected Outcomes

- A working system: a minimal ERP web application with a natural-language assistant, three specialist agents, a Coordinator with evidence-weighted consensus, forecasting and anomaly detection, and an evidence/audit view.

- A reusable dataset and benchmark: a seeded synthetic ERP dataset with a ground-truth event table and a fixed question benchmark, published so another team can rerun it.

- Measured results: zero ERP reconciliation mismatches, ≥ 98% numerical agreement with SQL ground truth, ≥ 95% of numeric claims carrying a resolvable evidence reference, anomaly F1 ≥ 0.70, and p95 latency within 3 s for simple and 25 s for cross-module queries.

- A reported comparison: correctness, grounding and ranked-finding accuracy for all four variants, with the added latency and cost stated — the conclusion will be whatever the experiments show, including a negative result.

- A research paper: covering the architecture, the consensus method with its exact weights, the benchmark, results, ablation study and limitations, positioned as a proposed and experimentally evaluated framework rather than a novelty claim made in advance.

- Known limitations: results are obtained on synthetic data and depend on the language model used; human evaluation uses a small panel; and the system identifies supported associations, not causal effects.